Markdown-to-HTML Syntax Engine

Six-Week Development Schedule & Team Responsibilities

# Project Summary

This project delivers a Markdown-to-HTML syntax engine written in Python using only the standard library. The parser follows a hybrid design: a finite state machine (FSM) handles block-level structure (headings, lists, blockquotes, and nested content), while regex-based rules handle stateless inline formatting (bold, italic, links). The objective is a broadly generalized parser, benchmarked against the CommonMark specification for conformance across its core feature set.

# Weekly Schedule

| Week | Milestone | Key Activities | Deliverable |
| --- | --- | --- | --- |
| Week 1 | Setup & Architecture Planning | Lock down project scope and the target list of CommonMark features; initialize the Git repository and agree on a branching strategy; lay out the project structure (main.py, parser.py, rules.py, tests/); sketch the hybrid FSM + regex architecture on paper; get every member's environment (VS Code, Pylance) set up and verified. | Repository skeleton, architecture writeup, and confirmed environment setup across the team |
| Week 2 | Stage 1 — Header Parsing | Build the baseline I/O plumbing as an identity function; write regex rules for ATX headers (H1–H6); cover header edge cases with unit tests; put the rule registry pattern in place for block types going forward. | Functioning header parser with a passing unit test suite |
| Week 3 | Stage 2 — Inline Formatting | Add regex rules for bold, italic, inline code, and links; slot HTML escaping in ahead of inline processing; grow the test suite to cover nested and overlapping inline styles. | Inline formatting module with a test coverage summary |
| Week 4 | Stage 3 — Block-Level State Machine | Design and build the finite state machine that groups blocks (paragraphs, lists, blockquotes, fenced code); add recursive processing so nested structures resolve correctly; wire block classification into the inline pipeline. | State machine module that correctly handles nested block structures |
| Week 5 | Integration, Testing & CommonMark Benchmarking | Combine all modules into a single pipeline (classify → recurse → escape → apply inline regex → wrap in tags); run the parser against the CommonMark spec test cases; record the conformance percentage; resolve the highest-priority failures. | Fully integrated parser with a CommonMark conformance report |
| Week 6 | Polish, Documentation & Final Submission | Work through remaining edge cases and review feedback; finalize documentation and usage notes; put together the project report and presentation slides; run a final walkthrough and demo rehearsal. | Finalized codebase, documentation, and a submission-ready report |

# Team Responsibilities

Responsibilities are split by pipeline module, with each member owning a distinct component of the parser. The team works on individual Git branches and merges changes after cross-review, keeping integration steady across the six weeks.

| Role | Team Member | Primary Responsibilities |
| --- | --- | --- |
| Architecture & Block Parser Lead | Sarthak Saxena | Designs the finite state machine that drives block-level structure (Stage 3); leads recursive processing for nested elements; coordinates how the modules come together in the final pipeline. |
| Inline Formatting & Regex Lead | Ojashvi Panwar | Drives Stage 1 (headers) and Stage 2 (bold, italic, links) regex rules; maintains the rule registry pattern; owns the HTML-escaping logic. |
| Testing & CommonMark Conformance Lead | Shrishti Garg | Builds and maintains the unit test suite; runs the parser against the CommonMark spec and tracks conformance; documents coverage metrics and flags edge-case failures. |
| Documentation & Integration Support | Vanshika Agarwal | Keeps project documentation and the final report up to date; helps manage Git branches and merge reviews; supports final polish and presentation prep. |